Issues that come up based on the deck…..

• The deck positions 3PLZ, NAC, and Micro-Segmentation as core Zero Trust initiatives with stated outcomes (isolation, posture-based access, east-west control) and mappings to CISA pillars.

However, identity/IAM is managed in a separate program, and several artifacts (dependencies, owners, confidence, metrics) are still placeholders—so delivery teams need sharper definitions to proceed.

• Specific project descriptions exist for 3PLZ, NAC, and Micro-Segmentation, including standardized connectivity, compliant-only access, and segmentation aligned to apps/flows; dependencies and KRs require completion.

## 1) Strategy, Scope & Guardrails

- Scope boundaries: For each initiative, what is in/out of scope for FY26 (e.g., L2/L3 segmentation only vs. host-based; 3PLZ for human + app access or app-only; NAC for wired, wireless, VPN)? Which workloads/partners are Wave 1? (Deck identifies high-level outcomes but not phased scope.) [Zero Trust...ffsite_WIP | PowerPoint]

- Target architecture guardrails: Which reference patterns are approved (e.g., 3PLZ ingress/egress options; micro-segmentation tiers/controls; NAC enforcement methods)? (Deck calls for pre-configured onboarding patterns and segmentation standards but doesn’t enumerate them.) [Zero Trust...ffsite_WIP | PowerPoint]

- Definition of success: What concrete acceptance criteria signal “MVP complete” for each initiative (e.g., # partners onboarded, % devices admitted via NAC policy, % critical apps segmented)? (KRs exist but several fields are incomplete.) [Zero Trust...ffsite_WIP | PowerPoint]

## 2) Identity, Federation & “Tokenization” (Signals Used by All Three)

- Identity sources & trust model: What authoritative IdPs and federation models (internal, B2B, workload identities) will each initiative consume on Day-1? (Deck states identity is core but managed by a separate program; the initiatives depend on it.) [Zero Trust...ffsite_WIP | PowerPoint]

- Claims & attributes: Which claims/attributes (user group, device compliance, workload identity, data tier) are mandatory for enforcement decisions in NAC, 3PLZ, and micro-segmentation? (Deck references least privilege/continuous verification but doesn’t define attributes.) [Zero Trust...ffsite_WIP | PowerPoint]

- Identity → network binding: How will identity bind to network controls—e.g., VLAN/SGT/VRF/ACL tags from NAC; tenant VRFs in 3PLZ; labels/policies in segmentation? (Projects reference posture-gated access, isolation, and app-aligned segments.) [Zero Trust...ffsite_WIP | PowerPoint]

- Service & workload identities: What’s the issuance/rotation process for non-human identities used in app-to-app rules? (Deck emphasizes app/workload pillar but leaves identity realization to other programs.)

## 3) Forescout NAC — Enforcement, Coverage & Operations

- Admission control patterns: Which methods are authoritative (802.1X/MAB, wired/wireless posture checks, certificate-based auth)? What’s the fallback for legacy/IoT/medical? (Deck states “posture check; compliant-only access; enforce at connect time.”) [Zero Trust...ffsite_WIP | PowerPoint]

- Device posture definition: What exact posture baselines (OS, EDR, disk encryption, patch level) determine admit/quarantine/deny? Who owns the baseline updates? (Deck calls out compliant-only access but not posture criteria.) [Zero Trust...ffsite_WIP | PowerPoint]

- Tagging & propagation: Which tags (e.g., user role, device class, risk) will NAC publish, and how will downstream firewalls/segment controllers consume them? (NAC is positioned to provide device discovery + access enforcement at connect time.) [Zero Trust...ffsite_WIP | PowerPoint]

- Coverage commitments: What sites/VLANs/WLANs are in Wave 1–3? What % of enterprise endpoints will be NAC-enforced by quarter? (Deck emphasizes improved visibility and enforcement but omits coverage targets.) [Zero Trust...ffsite_WIP | PowerPoint]

- Operational runbooks: Who operates bypass/quarantine procedures, and what are MTTR SLOs for false positives or outages? (Not specified in deck.

## 4) 3rd-Party Landing Zone — Isolation, Onboarding & Controls

- Connectivity patterns: Which standardized options are approved (IPsec, private interconnect, reverse proxy/app connector, VDI jump)? (Deck: standardized 3P connectivity with controlled ingress/egress and pre-configured onboarding patterns.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Tenanting & isolation: Will 3PLZ use per-partner VRFs/segments, namespaces, or app-specific enclaves? What’s the east-west policy among partners (default deny)? (Deck: isolation, policy guardrails, oversight.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Identity for partners: Which federation protocols and attribute requirements apply to human vs. application access? (Deck references oversight and governance but not identity mechanics.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Data egress & inspection: What egress policy (Zscaler, DC egress) and DLP/classification rules apply to 3PLZ traffic—especially for regulated data? (Deck shows DC/CSP egress modernization with Zscaler + DLP.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Onboarding SLAs & self-service: What SLA to onboard a partner; what elements can be self-service in the 3PLZ dashboard (connectivity request, entitlement, monitoring)? (Deck mentions dashboard and pre-configured patterns.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Attestation & oversight: How will per-partner access, data movement, and compliance be attested and reported to stakeholders? (Deck: “Better oversight of 3P connections,” governance guardrails.)Zero Trust_Q1 2026 ISTS Offsite_WIP

## 5) Network Micro-Segmentation — Policy, Placement & Phasing

- Placement model: Will segmentation be host-based, overlay, fabric (SGT/VRF), or hybrid, and how will it integrate with existing firewalls? (Deck: “east-west isolation; segments aligned to apps/flows.”)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Policy authorship & selectors: What selectors (identity, labels, app tier, data sensitivity) are mandatory for policies? Who authorizes changes, and how do we version policies? (Deck emphasizes app-aligned segments and protecting sensitive zones.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Discovery → enforce path: What is the flow baselining process (observe → simulate → enforce)? What rollback and exception mechanisms exist? (Deck: assessment & flow baselining.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Data-tier enforcement: How are Tier-1/Tier-2 data assets mapped to segments, and which controls (tokenization/encryption) are enforced at boundaries? (Deck: protect sensitive zones; data pillar references encryption/tokenization outcomes, not mechanisms.)Zero Trust_Q1 2026 ISTS Offsite_WIP

## 6) Telemetry, Analytics, and Continuous Verification

- Golden telemetry set: Which logs/metrics (NAC decisions, 3PLZ session metadata, segmentation hits/blocks, Zscaler egress) are mandatory to centralize? (Deck calls for Visibility & Analytics as a cross-cutting capability.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Identity-linked observability: How will events be correlated by identity (human/service) across NAC, 3PLZ, segmentation, and egress to support investigations and confidence scoring? (Deck: per-app/session access logging; oversight for 3P.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- AI-assist roadmap: What near-term use cases for AI-assisted anomaly investigation (e.g., broken agents, new unowned devices) will be piloted, and what data quality is required? (Deck notes future vision for AI agents and increased visibility.)Zero Trust_Q1 2026 ISTS Offsite_WIP

## 7) Dependencies, Sequencing & Environments

- Hard dependencies: For each initiative, enumerate dependencies on IAM, PKI, CMDB/asset, network fabric, Zscaler, and firewall refresh, and mark status/owners in the provided dependency table. (Deck provides dependency templates but they’re unfilled.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Sequencing: What is the order of operations (e.g., NAC posture tagging before micro-segmentation enforcement; 3PLZ ready before partner cutovers)? (Deck shows many initiatives running in parallel and calls for coordination.)Zero Trust_Q1 2026 ISTS Offsite_WIP

- Environment coverage: How will solutions span DC, colo, CSP, campus, remote, and what exceptions apply (e.g., legacy networks)? (Deck references DC/CSP egress modernization and partner connectivity.)Zero Trust_Q1 2026 ISTS Offsite_WIP

## 8) Governance, Risk & Compliance

- Policy ownership: Who owns ZT policies for NAC admission, 3PLZ entitlements, and segmentation rules (tower vs. enterprise governance)? (Deck calls out cross-cutting governance.)

- Change control: How are policy changes reviewed (CAB), tested (staging/sim), and approved with RACI? (Deck highlights standards/audit alignment for multiple projects.)

- Partner compliance: What attestations are required from partners (MFA, EDR, patching, encryption), and where are they enforced/validated? (Deck emphasizes compliance guardrails and oversight in 3PLZ.)

## 9) Testing, Rollout & Operability

- Pilot criteria: What are the entry/exit criteria for NAC, 3PLZ, and micro-seg pilots; what’s the backout plan? (Deck outlines goals but not pilot gates.)

- SRE/operations: Who handles tiered support, on-call, SLOs, and runbooks for isolation events, NAC quarantines, and segmentation denies? (Deck stresses operational excellence but doesn’t assign owners.)

- Training & adoption: What enablement is planned for network ops, SecOps, and partner admins (playbooks, simulations, access to dashboards)? (Deck references Change/Training in the program execution model.)

## 10) Metrics, KRs & Executive Reporting

- KR baselines & targets: For each initiative, what are the baseline and target values (e.g., % compliant device admissions, # partners onboarded, # app flows segmented, MTTR for policy incidents)? (Deck lists KRs but many fields—owner/confidence—are blank.)

- Confidence & risk: What is the current confidence (on track / at risk / off track) by KR, and what risk treatments exist? (Deck proposes confidence coding but leaves it to be filled.)

- Executive dashboard: What single pane will surface progress across CISA pillars for these initiatives (coverage, maturity, risk reduction