# Network Access Control Solutions Overview, Implementation Plan, and Source Data

## September 22, 2025

# Executive Summary

In 2014 CVS embarked on a project to deploy Network Access Control. The implementation of NAC is citied as a required control in the following security standards and regulatory frameworks:

### NIST SP 800-53 (U.S. Federal Standard)

- Access Control (AC-3, AC-17): NAC enforces access policies ensuring only authorized devices/users can connect.

- Identification and Authentication (IA-2): NAC integrates with identity systems to verify device/user credentials.

- System and Communications Protection (SC-7): NAC helps isolate and control traffic between network segments.

- Audit and Accountability (AU-2, AU-12): NAC logs access attempts and device behavior for auditing.

- Configuration Management (CM-7): NAC ensures devices meet baseline configurations before access is granted.

### HIPAA (Health Insurance Portability and Accountability Act)

- Enforcing authentication protocols.

- Restricting unauthorized device access.

- Tracking user activity across the network.

### PCI-DSS (Payment Card Industry Data Security Standard)

- Ensuring only compliant devices access sensitive systems.

- Segmenting of managed, guest and contractor access.

- Supporting audit trails for access events.

### GDPR (General Data Protection Regulation)

- Enforcing device-level access policies.

- Providing visibility into network activity.

- Supporting data protection through segmentation and authentication.

Beyond specific regulations, NAC is widely adopted to meet internal security policies and frameworks such as:

- Zero Trust Architecture - NAC is foundational for enforcing least privilege and continuous verification.

- ISO/IEC 27001: NAC supports access control and asset management requirements.

- CMMC (Cybersecurity Maturity Model Certification): NAC helps meet access control and audit requirements for DoD contractors.

The product selected by CVS was Forescout, which was deployed in a limited scope with an ineffective policy. Over the last several months the Forescout implementation has been recalibrated with a new policy that includes workflows for device discovery, classification, authorization, and compliance validation. However, currently Forescout is not integrated into any of the existing platforms currently in place to provide inventory verification, software standard minimum compliance, and security posture validation. Without integration with systems that can stand as Sources of Truth (SoT), Forescout cannot effectively deliver the capabilities defined in the security and regulatory compliance standards cited above. To move forward with the current Forescout implementation and shift the platform from a monitoring to an enforcement mechanism, there are several critical gaps in visibility, policy enforcement, and integration maturity that need to be addressed.

To advance the NAC program, CVS must:

- Ensure complete network visibility by generating a location/function/application-based Source of Truth for the IP network space used in public cloud, corporate, retail, distribution, and on-premises data centers.

- Deploy Forescout to the areas of the network where NAC enforcement is required i.e., corporate, distribution, call-center, and equivalent physical staffing locations where end-user and IOT connectivity is supported.

- Collaborate with relevant teams to integrate NAC support into the end-user compute and mobile device lifecycles.

- Collaborate with relevant teams on the development of a standardized approach to managing IOT inventories and lifecycle management with the end goal of utilizing NAC as a control and compliance enforcement mechanism.

- Collaborate with relevant teams to define and enforce device-specific compliance policies for:

  - Managed end-user compute

  - Managed mobile devices

  - Guest end-user compute

  - Guest mobile devices

  - Printers, Physical Security Infrastructure, Industrial Control Devices

- Integrate Forescout with key security and device platforms (CrowdStrike, MDM Platforms (Intune/JAMF), Qualys, ServiceNow, Splunk, Zscaler) to support the device admission control function and provide security posture data.
- Staff appropriately with a dedicated Forescout engineer and training for internal resources.
- Operationalize onboarding and exception workflows for non-standard devices.

# An Alternative Path Forward.

An alternative approach to delivering NAC utilizing Cisco ICE has been put forward. It should be noted at this time that currently, there are no current internal active security standards that define a success compliance outcome for NAC. To address this gap the team is using the above-mentioned security standards and regulatory frameworks to define a set of generic NAC capabilities:

- Only approved people and devices can connect to the network based on who they are and their role.

- Before allowing access, the system checks your identity using trusted login systems.

- The network is divided into zones so different users only access what they need.

- All connection attempts and device actions are recorded for future review.

- Devices must meet safety standards like having antivirus and updates before connecting.

- The system checks login details to confirm identity before allowing access.

- Only trusted devices and users are allowed, using strong login methods and temporary access when needed.

- The system watches what users and devices do on the network and limits access based on roles.

- Only safe and approved devices can access sensitive parts of the network, and they are constantly monitored.

- Different types of users like guests and employees get access to different parts of the network.

- The system keeps a history of who accessed what and when.

- Access rules change depending on who you are and the condition of your device.

- The system checks if a device is safe before letting it connect.

- Shows all devices currently connected to the network.

- Keeps a list of all devices including personal and smart devices.

- Spots unusual behavior and blocks suspicious devices.

The team has performed a paper-based analysis of the Forescout and Cisco NAC solutions with the primary goal of delivering a Network Access Control (NAC) solution (based on the outcome criteria above) that can deliver an enforcement function that ensures that authorized users using compliant devices along with defined classes of IOT can access network resources. Network access being determined by user identity + device management disposition + device OS heath & software version compliance + device / user security score. Once a user is connected to the network, the NAC solution should be able to monitor device health, security compliance state, restrict unauthorized application access, and detect anomalous behavior to enable rapid incident response. All network access, state, and event data is sent to the SIEM for security and compliance.

Both Forescout and Cisco offer robust NAC solutions aligned with these goals but differ in approach and operational fit. Forescout excels in agentless visibility and dynamic access control, making it ideal for heterogeneous environments with IoT, BYOD, and unmanaged devices. Cisco’s NAC, centered around Identity Services Engine (ISE), offers deep integration with Cisco infrastructure, robust policy enforcement, and strong support for enterprise segmentation and authentication protocols. Ultimately, the choice depends on whether the priority is broad device visibility and flexibility (Forescout) or tightly integrated, infrastructure-centric policy enforcement (Cisco). Given the pivot away from Cisco’s Firewall and IDS product space, which tightly depended on the segmentation of structured workloads that can be secured with highly tuned, signature-based policy, to Palo Alto Networks and Zscaler which are built around securing user to application interactions coupled to device / user identity + RBAC models. Forescout’s agentless enforcement and broad device visibility and flexibility are better suited to the complex environment and growing use case of IOT and OT security.

# A Path Forward.

The following is a high-level plan for moving forward. As the company is approaching the “Black Out” period. The expectation is that the team will capitalize on this window to develop a comprehensive plan, identify the proper stakeholders to work on the SoT integration and address gaps in terms of access policy governance.

### Phase 1: Visibility & Staffing (Weeks 1–4)

Objectives:

Based on verifiable SoT all CVS subnets and network devices in Forescout.

Hire or augment staff with a Forescout-certified engineer.

Train internal resources via FSCA.

KPIs:

100% of production switches and wireless controllers validated in Forescout.

FSCA certification completed.

Forescout admin onboarded or augmentation contract signed.

### Phase 2: Policy Definition & Enforcement (Weeks 5–8)

Objectives:

Define compliance policies for all device types.

Implement posture checks for Windows, MacOS, printers, cameras, and IoT.

Establish onboarding workflows for unknown devices.

KPIs:

Compliance policies defined and documented for 100% of device categories.

90% of managed devices pass compliance checks.

Onboarding workflow published and adopted by device owners.

### Phase 3: Integration Enablement (Weeks 9–12)

Objectives:

Integrate Forescout with CrowdStrike, Intune/JAMF, Qualys, ServiceNow, Splunk, and Palo Alto.

Automate enforcement actions based on posture and threat data.

KPIs:

6 integrations live and operational.

95% of CrowdStrike-managed devices validated in Forescout.

100% of ServiceNow CMDB entries enriched with Forescout data.

100% of non-compliant devices trigger automated enforcement.

### Phase 4: Continuous Improvement & Reporting (Weeks 13–16)

Objectives:

Monitor compliance drift and posture changes.

Generate dashboards and reports for audit readiness.

Tune policies based on behavioral insights.

KPIs:

Weekly compliance reports generated in Splunk.

100% of policy violations logged and alerted.

90% reduction in rogue device dwell time.

Quarterly audit passed with no NAC-related findings.

# Appendix

### Capabilities List Extraction and Normalization based on NIST, HIPPA, PCI-DSS, GDPR

- Access Control (AC-3, AC-17): NAC enforces access policies ensuring only authorized devices/users can connect. / NAC enforces identity-based and role-based access policies.

- Identification and Authentication (IA-2): NAC integrates with identity systems to verify device/user credentials. / Integration with identity providers (IdPs) for adaptive access.

- System and Communications Protection (SC-7): NAC helps isolate and control traffic between network segments.

- Audit and Accountability (AU-2, AU-12): NAC logs access attempts and device behavior for auditing.

- Configuration Management (CM-7): NAC ensures devices meet baseline configurations before access is granted. / Require endpoint compliance checks before granting access. / Helps mitigate risks by preventing non-compliant or vulnerable devices from connecting.

- Enforcing authentication protocols.

- Restricting unauthorized device access. / Support for phishing-resistant MFA, Just-In-Time (JIT) access, and role-based access control (RBAC).

- Tracking user activity across the network / Providing visibility into network activity. / Assign network access based on user roles and least privilege principles.

- Ensuring only compliant devices access sensitive systems. / Ensures only authorized users and devices can access network resources. / NAC continuously monitors device compliance and network activity.

- Segmenting of managed,  guest and contractor access  / Supporting data protection through segmentation and authentication

- Supporting audit trails for access events

- Enforcing device-level access policies. / Dynamic access policies based on identity and device posture

- NAC evaluates the security posture of devices before granting access.

- NAC provides visibility into all connected devices.

- Helps maintain an accurate inventory of assets, including BYOD and IoT.

- NAC detects anomalous behavior and unauthorized access attempts.

- Facilitates rapid response and containment of security incidents.

### Non-Technical Capabilities Definition

- Only approved people and devices can connect to the network based on who they are and their role.

- Before allowing access, the system checks your identity using trusted login systems.

- The network is divided into zones so different users only access what they need.

- All connection attempts and device actions are recorded for future review.

- Devices must meet safety standards like having antivirus and updates before connecting.

- The system checks login details to confirm identity before allowing access.

- Only trusted devices and users are allowed, using strong login methods and temporary access when needed.

- The system watches what users and devices do on the network and limits access based on roles.

- Only safe and approved devices can access sensitive parts of the network, and they are constantly monitored.

- Different types of users like guests and employees get access to different parts of the network.

- The system keeps a history of who accessed what and when.

- Access rules change depending on who you are and the condition of your device.

- The system checks if a device is safe before letting it connect.

- Shows all devices currently connected to the network.

- Keeps a list of all devices including personal and smart devices.

- Spots unusual behavior and blocks suspicious devices.

- Helps quickly respond to and fix security problems.

### Technical Standards used to formulate the capabilities list.

| Capability | MITRE ATT&CK Techniques |
| --- | --- |
| Access Control (AC-3, AC-17): NAC enforces access policies ensuring only authorized devices/users can connect. / NAC enforces identity-based and role-based access policies. | T1078 - Valid Accounts, T1078.004 - Cloud Accounts |
| Identification and Authentication (IA-2): NAC integrates with identity systems to verify device/user credentials. / Integration with identity providers (IdPs) for adaptive access. | T1110 - Brute Force, T1078.004 - Cloud Accounts |
| System and Communications Protection (SC-7): NAC helps isolate and control traffic between network segments. |  |
| Audit and Accountability (AU-2, AU-12): NAC logs access attempts and device behavior for auditing. | T1087 - Account Discovery |
| Configuration Management (CM-7): NAC ensures devices meet baseline configurations before access is granted. / Require endpoint compliance checks before granting access. / Helps mitigate risks by preventing non-compliant or vulnerable devices from connecting. | T1600 - Weaken Encryption, T1497 - Virtualization/Sandbox Evasion |
| Enforcing authentication protocols. | T1110 - Brute Force |
| Restricting unauthorized device access. / Support for phishing-resistant MFA, Just-In-Time (JIT) access, and role-based access control (RBAC). | T1078 - Valid Accounts |
| Tracking user activity across the network / Providing visibility into network activity. / Assign network access based on user roles and least privilege principles. | T1040 - Network Sniffing |
| Ensuring only compliant devices access sensitive systems. / Ensures only authorized users and devices can access network resources. / NAC continuously monitors device compliance and network activity. | T1497 - Virtualization/Sandbox Evasion |
| Segmenting of managed, guest and contractor access / Supporting data protection through segmentation and authentication | T1110 - Brute Force, T1562.007 - Network Segmentation |
| Supporting audit trails for access events | T1087 - Account Discovery |
| Enforcing device-level access policies. / Dynamic access policies based on identity and device posture | T1078.004 - Cloud Accounts |
| NAC evaluates the security posture of devices before granting access. |  |
| NAC provides visibility into all connected devices. | T1040 - Network Sniffing |
| Helps maintain an accurate inventory of assets, including BYOD and IoT. | T1082 - System Information Discovery |
| NAC detects anomalous behavior and unauthorized access attempts. Facilitates rapid response and containment of security incidents. | T1059 - Command and Scripting Interpreter |

### Technical Capability to Enterprise Data Source Mapping

| Technical Capability | Enterprise Data Source |
| --- | --- |
| Access Control (AC-3, AC-17): NAC enforces access policies ensuring only authorized devices/users can connect. / NAC enforces identity-based and role-based access policies. | Identity Management System, Device Inventory |
| Identification and Authentication (IA-2): NAC integrates with identity systems to verify device/user credentials. / Integration with identity providers (IdPs) for adaptive access. | Identity Provider (IdP), Authentication Logs |
| System and Communications Protection (SC-7): NAC helps isolate and control traffic between network segments. | Network Configuration Database, Firewall Rules |
| Audit and Accountability (AU-2, AU-12): NAC logs access attempts and device behavior for auditing. | Access Logs, SIEM System |
| Configuration Management (CM-7): NAC ensures devices meet baseline configurations before access is granted. / Require endpoint compliance checks before granting access. / Helps mitigate risks by preventing non-compliant or vulnerable devices from connecting. | Endpoint Management System, Patch Compliance Reports |
| Enforcing authentication protocols. | Authentication Server, Credential Store |
| Restricting unauthorized device access. / Support for phishing-resistant MFA, Just-In-Time (JIT) access, and role-based access control (RBAC). | Access Control System, MFA Provider |
| Tracking user activity across the network / Providing visibility into network activity. / Assign network access based on user roles and least privilege principles. | Network Monitoring Tools, User Directory |
| Ensuring only compliant devices access sensitive systems. / Ensures only authorized users and devices can access network resources. / NAC continuously monitors device compliance and network activity. | Compliance Dashboard, Device Health Reports |
| Segmenting of managed, guest and contractor access / Supporting data protection through segmentation and authentication | User Directory, VLAN Configuration |
| Supporting audit trails for access events | Audit Log Repository, SIEM System |
| Enforcing device-level access policies. / Dynamic access policies based on identity and device posture | Policy Engine, Device Posture Database |
| NAC evaluates the security posture of devices before granting access. | Endpoint Security System, Device Health Scanner |
| NAC provides visibility into all connected devices. | Network Discovery Tools, Asset Inventory |
| Helps maintain an accurate inventory of assets, including BYOD and IoT. | CMDB, IoT Management Platform |
| NAC detects anomalous behavior and unauthorized access attempts. | Behavior Analytics System, Intrusion Detection System |
| Facilitates rapid response and containment of security incidents. | Incident Response Platform, SIEM Alerts |

### Forescout Analysis

| Technical Capability | Forescout Delivery | Forescout Limitations |
| --- | --- | --- |
| Access Control (AC-3, AC-17): NAC enforces access policies ensuring only authorized devices/users can connect. / NAC enforces identity-based and role-based access policies. | Agentless access control based on device/user profiles and posture. | May struggle with legacy systems and non-standard devices. |
| Identification and Authentication (IA-2): NAC integrates with identity systems to verify device/user credentials. / Integration with identity providers (IdPs) for adaptive access. | Integrates with IdPs; supports adaptive access. | Integration complexity with diverse IdPs. |
| System and Communications Protection (SC-7): NAC helps isolate and control traffic between network segments. | Dynamic segmentation using device context; integrates with firewalls. | Requires network infrastructure changes (VLANs, routing). |
| Audit and Accountability (AU-2, AU-12): NAC logs access attempts and device behavior for auditing. | Continuous monitoring and logging; integrates with SIEM. | May need additional tools for compliance reporting. |
| Configuration Management (CM-7): NAC ensures devices meet baseline configurations before access is granted. / Require endpoint compliance checks before granting access. / Helps mitigate risks by preventing non-compliant or vulnerable devices from connecting. | Evaluates device posture (AV, patching); agentless checks. | May miss posture on non-agent-capable devices. |
| Enforcing authentication protocols. | Supports 802.1X, RADIUS, and posture-based access. | Requires compatible switches and infrastructure changes. |
| Restricting unauthorized device access. / Support for phishing-resistant MFA, Just-In-Time (JIT) access, and role-based access control (RBAC). | Blocks rogue devices using passive profiling. | False positives/negatives can disrupt access. |
| Tracking user activity across the network / Providing visibility into network activity. / Assign network access based on user roles and least privilege principles. | Real-time monitoring of all devices; agentless visibility. | May struggle with encrypted traffic or unknown devices. |
| Ensuring only compliant devices access sensitive systems. / Ensures only authorized users and devices can access network resources. / NAC continuously monitors device compliance and network activity. | Enforces access based on compliance posture. | May require endpoint integrations for full posture data. |
| Segmenting of managed, guest and contractor access / Supporting data protection through segmentation and authentication | Dynamic segmentation based on device/user context. | VLAN and routing changes needed; complex setup. |
| Supporting audit trails for access events | Logs all access events; integrates with SIEM. | May need manual processes for compliance reporting. |
| Enforcing device-level access policies. / Dynamic access policies based on identity and device posture | Policies based on identity and posture; agentless enforcement. | Profiling accuracy depends on network visibility. |
| NAC evaluates the security posture of devices before granting access. | Passive and active posture checks; integrates with AV and patch tools. | Limited visibility into encrypted or unmanaged traffic. |
| NAC provides visibility into all connected devices. | Agentless discovery of all devices (IoT, OT, BYOD). | May miss devices using encryption or tunneling. |
| Helps maintain an accurate inventory of assets, including BYOD and IoT. | Maintains real-time inventory; integrates with CMDB. | Accuracy depends on profiling and network coverage. |
| NAC detects anomalous behavior and unauthorized access attempts. | Detects abnormal behavior; automates containment. | May require integration with external threat tools. |

### Cisco Analysis

| Technical Capability | Cisco Delivery | Cisco Limitations |
| --- | --- | --- |
| Access Control (AC-3, AC-17): NAC enforces access policies ensuring only authorized devices/users can connect. / NAC enforces identity-based and role-based access policies. | Cisco ISE enforces policies across user/device types. | Complex policy setup; limited visibility for non-Windows devices. |
| Identification and Authentication (IA-2): NAC integrates with identity systems to verify device/user credentials. / Integration with identity providers (IdPs) for adaptive access. | Supports MFA, IdP integration, and user profiling. | May require frequent patching and upgrades. |
| System and Communications Protection (SC-7): NAC helps isolate and control traffic between network segments. | Segments traffic and isolates non-compliant devices. | Limited control in segmented VLANs and encrypted traffic. |
| Audit and Accountability (AU-2, AU-12): NAC logs access attempts and device behavior for auditing. | Logs access attempts; integrates with third-party tools. | Ongoing maintenance and updates required. |
| Configuration Management (CM-7): NAC ensures devices meet baseline configurations before access is granted. / Require endpoint compliance checks before granting access. / Helps mitigate risks by preventing non-compliant or vulnerable devices from connecting. | Security posture checks by OS/device type. | Limited endpoint coverage, especially BYOD/IoT. |
| Enforcing authentication protocols. | Enforces authentication via Cisco infrastructure. | Complex integration with existing systems. |
| Restricting unauthorized device access. / Support for phishing-resistant MFA, Just-In-Time (JIT) access, and role-based access control (RBAC). | Quarantines or restricts non-compliant devices. | Limited visibility into unmanaged or off-network devices. |
| Tracking user activity across the network / Providing visibility into network activity. / Assign network access based on user roles and least privilege principles. | Profiles users/devices; integrates with threat response. | Visibility gaps in BYOD and IoT environments. |
| Ensuring only compliant devices access sensitive systems. / Ensures only authorized users and devices can access network resources. / NAC continuously monitors device compliance and network activity. | Blocks or isolates non-compliant endpoints. | Requires frequent updates and policy tuning. |
| Segmenting of managed, guest and contractor access / Supporting data protection through segmentation and authentication | Guest access via self-service portal; BYOD segmentation. | Complexity in managing diverse access policies. |
| Supporting audit trails for access events | Detailed logging and integration with security tools. | Maintenance overhead for log management. |
| Enforcing device-level access policies. / Dynamic access policies based on identity and device posture | Role-based access control via ISE. | Policy complexity and user friction. |
| NAC evaluates the security posture of devices before granting access. | Evaluates posture by device type and OS. | Limited support for non-standard or legacy devices. |
| NAC provides visibility into all connected devices. | Profiles endpoints; integrates with threat defense. | Limited visibility into off-network or non-agent devices. |
| Helps maintain an accurate inventory of assets, including BYOD and IoT. | Tracks devices via profiling and integration. | May miss unmanaged or transient devices. |
| NAC detects anomalous behavior and unauthorized access attempts. | Shares context with third-party tools; automates response. | Requires ongoing tuning and integration. |